Risk Assessment for Partial Removal of Stone Wall Bordering Copster Green

Guidance & Information Sources

HSE – guidance for working on roadside verges, walls

Key Individuals

Project Organiser  = Mike Wood (takes overview for H&S, responsible for reporting incidents etc)

Demolition Lead   = Graham Henderson (Identification of individual roles on the day)

First Aid 	    = Chris Goodwin (First Aid)

Tools 		    = Provided by individuals

Before Carrying Out The Project ensure all team:

 Have the correct Personal Protective Equipment (PPE) – eg Thick gloves, hi-viz vest, sensible/protective footwear, weather appropriate clothing etc.

 Have the correct equipment – e.g. spade, pick, wheelbarrow, shovels, spades, hammers, saws etc and know how to use the equipment.

 Consider all the risks and hazards in the work area, e.g. hazardous waste, broken glass, dog waste, thorny bushes, low branches, uneven ground etc.

 Know the work area and how to report incidents or hazardous or unidentified waste, where to get first aid

 Understand their role.

On Completion of the Work Ensure:

 Everyone washes their hands thoroughly as soon as possible after the work and before taking any food or drink.

 Any wounds are redressed after cleaning and disinfecting if there has been any contact with water/soil.

 Volunteers carry out a personal inspection for cuts etc.

 Report any hazardous items found at location and/or injuries to the Organiser.

Risk Scoring

| Likelihood (a) |  | Severity (b) |  | Magnitude = a x b |
| --- | --- | --- | --- | --- |
| Certain | 5 | Fatality | 6 | Low Risk = 2-8 |
| Probable | 4 | Serious Disablement | 5 | Medium Risk = 9-16 |
| Even Chance | 3 | Sprain, Major Cuts/Bruises | 4 | High Risk = 17-24 |
| Possible | 2 | Minor Cut/Strain | 3 | Very High Risk = 25-30 |
| Unlikely | 1 | Minor Bruises/Grazes | 2 |  |

Risk Assessment Table

| HAZARD | RISK | CONTROLS | MEASURES TO REDUCE EFFECT IN THE EVENT OF AN ACCIDENT | Score (a x b) | Risk |
| --- | --- | --- | --- | --- | --- |
| Site safety | Damage to vehicles parked close to area. Injury to General public. Slips, trips & falls. Animals/children near site |  Vehicles to be moved away from area of work before start  Farmer has confirmed no animals will be in the adjacent field at time of work  Adjacent scrub/plants cleared before digging.  Workers to keep floor area clear of debris/stone  Site to be cleared of debris and made safe on completion  Signs notifying public not to park  General public to be kept away from site.  All workers to be mindful of children and dogs straying  Site not to be left unattended until work completed and deemed safe |  | 1x3=3 | LOW |
| Highways vehicles, bicycles | Collision with moving traffic. |  Avoid close proximity to traffic.  Stay off the bridleway when vehicles approaching  Wear high visibility clothing.  Speed limit is 10mph (HSE consider this safe).  Be aware of vehicles around you during the work.  Presence of lookout at site.  Only adults to carry out works Team to have access to mobile phones  First Aid kit available | Seek medical attention in the event of injury. | 1x6=6 | LOW |
| People, lone working | Physical or verbal assault |  Be aware of aggressive and difficult people.  Withdraw rather than face conflict.  Do not work out of sight of others in the group.  Organiser to have mobile phone.  Keep together | Seek medical attention following any assault / injury. | 1x3=3 | LOW |
| Weather E.g. Thunderstorms | Various health issues |  Cease work in inappropriate conditions.  Avoid working in extreme conditions.  Dress for conditions  In the event of extreme weather conditions the work should be postponed or abandoned | Seek medical attention where appropriate. | 3 x2=6 | LOW |
| Tools, equipment | Personal Injury |  Each individual to be competent in using necessary equipment  Allow sufficient working area for the correct and safe use of the tool.  Use appropriate protection e.g. gloves, boots, eye protection  Trained first aider within team  Workers not to lift heavy weights alone | Obtain medical attention in the event of injury. | 2x3=6 | LOW |
| Working at Height | Personal Injury |  No areas are above head height  Stones not to be thrown | Obtain medical attention in the event of injury. | 1x3=3 | LOW |
| Lifting | Personal Injury |  Workers not to lift heavy weights alone |  |  |  |

SIGNED BY ORGANISER : 									DATE: